Sales Prediction Management System

Refined Software Build Plan

Version 2.0  ·  Aligned to project write-up (vincent 123.docx)  ·  Implementation-ready

This refined plan replaces the original high-level outline with a clearer scope, complete objective coverage, database extensions, sample-data strategy, security baseline, API contracts, phase exit criteria, and risk mitigations. It is the single guide for coding the system.

# 1. Purpose of This Plan

The project write-up describes a web-based Sales Prediction Management System (PHP, MySQL, HTML, CSS) that automates sales handling and uses machine learning (Linear Regression baseline + LSTM) to forecast demand. Methodology is OOADM: modular components with clear responsibilities.

This plan turns that design into a buildable software product in four phases, with PHP first (de-risk) and the Python prediction engine second (matches Fig 3.5 Prediction Engine as a separate module).

# 2. Mapping Write-Up Objectives to Software Features

Every stated objective must be visible in the finished system:

| Write-up objective | How the software will prove it |
| --- | --- |
| 1. Automate sales prediction management; reduce manual forecasting and bias | Centralized POS sales entry, role-based access, stored history, one-click forecast generation instead of spreadsheet guessing |
| 2. Incorporate external factors (seasonality, promotions, economic-style signals) | Calendar features (day-of-week, month, weekend) always on; promotions table with is_promo flag fed into models; optional simple economic index field (manual) if time allows |
| 3. Optimize inventory / resource allocation; reduce mismanagement and losses | Stock auto-deduct on sale; reorder suggestions when forecast demand (next N days) exceeds available stock; low-stock alerts on dashboard |

# 3. Scope Control

## 3.1 In scope (must build)

- Session authentication and role-based access (admin, manager, staff)

- CRUD for products, customers, suppliers, users

- POS-style sales entry, stock deduction, printable receipt

- Historical sales views, daily/monthly reports, CSV export

- Management dashboard with Chart.js charts

- Promotions master data (product, date range, label/discount)

- Python forecasting service: preprocess, Linear Regression, LSTM, MAE/RMSE

- Flask API: /health, /predict, /retrain

- PHP integration: call API, store forecasts, display vs history

- Inventory helper: reorder suggestions from forecast vs stock

- Seed/demo dataset (6–12 months synthetic daily sales) for ML training

- Test cases, screenshots, short run guide for defense/appendix

## 3.2 Out of scope (do not build)

- Real CRM / ERP / marketing-platform integrations (write-up aspirational language only)

- Live economic APIs or paid market-data feeds

- Mobile apps, multi-branch multi-tenant SaaS, payment gateways

- Cloud production deployment (local XAMPP + Flask is sufficient)

- Heavy frameworks unless already preferred (plain PHP modular structure is enough)

## 3.3 External factors — practical design (Objective 2)

We will not call external internet APIs. Instead we implement defendable, controllable factors:

- Seasonality features derived from sale_date: day_of_week (0–6), month (1–12), is_weekend, week_of_year.

- Promotions: admin creates campaigns in a promotions table; for each date/product, is_promo = 1 if a promotion is active. Models and reports can use this flag.

- Optional (if time): a simple manual economic_index table (date, index_value) entered by manager — demonstrates “economic indicator” without live APIs.

In the thesis defense, state clearly: external factors are represented as engineered features and user-managed promotion flags, which is appropriate for a controlled academic prototype.

## 3.4 Inventory optimization — practical design (Objective 3)

- On every sale: reduce products.stock_qty; reject sale if stock insufficient.

- After forecast: for each product, predicted_demand_N = sum of predicted_qty over next N days (default N = 7).

- If predicted_demand_N > stock_qty, show Reorder suggestion: suggested_qty = ceil(predicted_demand_N − stock_qty) (optionally plus safety buffer).

- Dashboard panel: low-stock products and forecast-based reorder list for managers.

# 4. System Architecture

Logical flow (matches write-up Fig 3.5):

Browser  →  PHP / MySQL Web App  →  Flask Prediction API  →  Trained LR / LSTM models

| Component | Responsibility |
| --- | --- |
| Sales Staff Interface (PHP) | Login, enter sales, view own history, basic product lookup |
| Management Dashboard (PHP) | Reports, charts, forecasts, reorder suggestions, retrain trigger |
| Sales Database (MySQL) | Users, products, customers, suppliers, sales, promotions, forecasts, seed data |
| Prediction Engine (Flask) | Load sales (+ promo flags), preprocess, train/serve LR & LSTM, return JSON |

Why separate Flask: modular OOADM design, independent testing of the prediction engine, and a clear thesis story (UI/DB vs intelligence layer). PHP never embeds TensorFlow.

## 4.1 Suggested project folder structure

sales-prediction-system/

web/                 # PHP application (document root or Apache alias)

public/            # index.php, assets (css, js)

config/            # database.php, app.php

includes/          # auth, layout, helpers

modules/           # auth, products, customers, suppliers, sales, promotions, reports, forecasts

database/            # schema.sql, seed.sql

ml_service/          # Python Flask service

app.py, train.py, preprocess.py, models/, requirements.txt

docs/                # test cases, run guide, screenshots

## 4.2 Technology stack

| Layer | Choice |
| --- | --- |
| Web server / PHP | XAMPP or WAMP (Apache + PHP 8.x) |
| Database | MySQL 8 / MariaDB via PDO (prepared statements) |
| Frontend | HTML, CSS, Bootstrap 5 (CDN), Chart.js |
| ML runtime | Python 3.10+, Flask, pandas, scikit-learn, TensorFlow/Keras (or PyTorch) |
| Integration | PHP cURL → Flask JSON over HTTP (localhost) |

# 5. Database Design (Refined)

Core tables expanded to cover promotions and inventory-oriented fields:

| Table | Key fields |
| --- | --- |
| users | id, name, email, password_hash, role (admin¦manager¦staff), is_active, created_at |
| products | id, name, category, unit_price, stock_qty, reorder_level, supplier_id, is_active |
| customers | id, name, phone, email, address |
| suppliers | id, name, phone, email, address |
| sales | id, product_id, customer_id, staff_id, quantity, unit_price, total, sale_date, created_at |
| promotions | id, product_id (nullable=all), title, discount_pct, start_date, end_date, is_active |
| forecasts | id, product_id, forecast_date, predicted_qty, model_used, mae, rmse, horizon_days, generated_at |
| model_runs | id, model_name, mae, rmse, trained_at, notes (optional history of retrain jobs) |

Notes:

- products.reorder_level supports static low-stock alerts even without a forecast.

- promotions enables is_promo feature engineering for Objective 2.

- model_runs stores evaluation metrics for the write-up results chapter.

- Indexes recommended on sales(sale_date), sales(product_id), forecasts(product_id, forecast_date).

# 6. Security Baseline

- Passwords: password_hash() / password_verify() only (never plain text).

- All SQL via PDO prepared statements.

- Role checks on every sensitive page/action (not only hide menu links).

- Session regenerate on login; logout destroys session.

- CSRF tokens on state-changing forms (login optional; create/update/delete required).

- Output escaping (htmlspecialchars) on all user-visible strings.

- Flask /retrain restricted: shared secret header or only callable from PHP admin session flow.

# 7. Sample / Seed Data Strategy

LSTM and meaningful MAE/RMSE require a long enough series. Do not wait for manual daily entry.

- Provide database/seed.sql with: 1 admin, 1 manager, 2 staff; 8–15 products; several customers/suppliers; a few promotions.

- Generate 9–12 months of daily sales per selected products with mild trend + weekly seasonality + random noise + promo spikes.

- Python script (ml_service/generate_seed_sales.py) or SQL generator is acceptable; document how to re-run it.

- Keep a clean flag or separate demo dataset so examiners can reset the demo.

# 8. Phase 1 — PHP/MySQL Web Application

Build first. A working sales system alone is a solid deliverable if ML slips.

## 8.1 Work items

- Scaffold folders, config, layout (sidebar + top bar), Bootstrap assets.

- schema.sql + seed users/products; connect via PDO.

- Authentication: login, logout, session; roles admin / manager / staff.

- CRUD: products (incl. stock_qty, reorder_level), customers, suppliers; users admin-only.

- Promotions CRUD (manager/admin).

- Sales entry (POS): product + customer + qty → total; stock check & deduct; receipt page.

- Sales history table with filters (product, date range).

- Reports: daily/monthly totals; CSV export; Chart.js on dashboard (actual sales only).

- Low-stock list using reorder_level (inventory baseline before ML).

## 8.2 Exit criteria (Phase 1 done when)

- Admin can manage users and master data; staff can post a sale and print a receipt.

- Stock decreases correctly; overselling is blocked.

- Dashboard shows real totals from DB for seeded + new sales.

- Promotions can be created and listed (even before ML uses them).

# 9. Phase 2 — Python Forecasting Service

## 9.1 Work items

- Export path: PHP endpoint or Python DB read → frame of (sale_date, product_id, quantity); join promo calendar → is_promo.

- Preprocess: daily aggregate per product; fill missing dates with 0; add day_of_week, month, is_weekend, is_promo; scale targets/features as needed.

- Baseline: Linear Regression (lag features and/or time index) or simple ARIMA; chronological train/test split.

- LSTM: window e.g. last 30 days → next 7 days; 1–2 LSTM layers + Dense; no shuffled time series.

- Evaluate both with MAE and RMSE; save metrics to model_runs (or local JSON for later DB write).

- Persist best models (joblib / .keras) under ml_service/models/.

- Flask app endpoints (see §10).

## 9.2 Exit criteria (Phase 2 done when)

- For a product with seed history, /predict returns a multi-day forecast JSON without the PHP UI.

- MAE/RMSE for LR and LSTM are logged and comparable.

- /health returns OK; failed product_id returns a clear error JSON.

# 10. Phase 3 — Integration & Inventory Insights

## 10.1 Flask API contracts (minimum)

| Endpoint | Request | Response (concept) |
| --- | --- | --- |
| GET /health | — | { status: ok } |
| POST /predict | { product_id, horizon_days?, model? } | { product_id, model_used, mae, rmse, forecasts: [{date, qty}] } |
| POST /retrain | { product_id? or all, secret } | { status, mae, rmse, model_name } |

## 10.2 PHP integration work items

- Forecasts page (manager/admin): select product + horizon → cURL /predict.

- Persist rows into forecasts; show table + Chart.js (history vs predicted).

- Update Model button → /retrain (admin); show last MAE/RMSE from model_runs.

- Reorder suggestions panel: compare sum(predicted next N days) vs stock_qty; list suggested order quantities.

- Graceful UX if Flask is down (message: prediction service unavailable).

## 10.3 Exit criteria (Phase 3 done when)

- End-to-end: login → open forecasts → see chart → forecasts table filled.

- Reorder suggestions appear for at least one low-stock high-forecast product in seed data.

- Retrain updates metrics and subsequent predictions.

# 11. Phase 4 — Testing, Documentation & Defense Pack

- Manual test matrix: auth roles, CRUD, sale+stock edge cases, promo dates, predict, retrain, Flask-down behavior.

- Document each case as Input → Steps → Expected result (for write-up testing chapter).

- Screenshot every module (login, dashboard, sales, receipt, reports, forecast chart, reorder list).

- Write docs/RUN.md: start MySQL, import schema/seed, start Apache, pip install, run Flask, default logins.

- Results table for thesis: LR vs LSTM MAE/RMSE on holdout.

## 11.1 Exit criteria

- Another person can run the system from RUN.md alone.

- Appendix-ready screenshots and test case list exist under docs/.

# 12. Refined Timeline (8 Weeks)

| Week | Focus | Deliverable checkpoint |
| --- | --- | --- |
| 1 | Schema, seed skeleton, PHP scaffold, auth + roles | Login works; empty modules linked |
| 2 | CRUD products/customers/suppliers/users + promotions | Master data usable |
| 3 | POS sales, stock rules, receipt, reports, dashboard charts | Phase 1 exit criteria met |
| 4 | Full seed sales series; export/preprocess pipeline | Clean daily series + feature columns |
| 5 | Linear Regression baseline + MAE/RMSE | Baseline forecast notebook/script works |
| 6 | LSTM train/eval; save models; start Flask /predict | Phase 2 mostly complete |
| 7 | PHP↔Flask integration, charts, retrain, reorder suggestions | Phase 3 exit criteria met |
| 8 | Hardening, tests, screenshots, RUN.md, write-up polish | Defense-ready package |

# 13. User Roles & Permissions

| Role | Permissions |
| --- | --- |
| Staff | Login; create sales; view products (read); view own sales history; print receipts |
| Manager | Staff permissions + full sales history; reports; promotions; forecasts; reorder suggestions; dashboard |
| Admin | Manager permissions + manage users; system config; trigger model retrain |

# 14. Risks and Mitigations

- Insufficient history for LSTM → Mitigate with synthetic 9–12 month seed data from day one of Phase 1–2.

- ML environment setup friction (TensorFlow on Windows) → Prefer documented Python version; fall back to scikit-learn only if needed, but aim for LSTM as write-up specifies.

- Flask not running during demo → Show clear error; keep Phase 1 fully demoable alone.

- Scope creep (real CRM/ERP) → Enforce §3.2 out-of-scope list.

- Weak Objective 2 story → Promotions + calendar features are mandatory, not optional polish.

- Weak Objective 3 story → Reorder suggestions are Phase 3 required, not nice-to-have.

# 15. Definition of Done (Whole Project)

- All Phase 1–3 exit criteria satisfied.

- All three write-up objectives demonstrable in the UI (automation, external/promo-seasonal factors, inventory suggestions).

- LR and LSTM evaluated with MAE/RMSE; comparison available for the results chapter.

- Feedback/retrain loop works (Update Model or documented schedule).

- Security baseline applied; no plain-text passwords; PDO everywhere.

- docs/RUN.md + test cases + screenshots complete.

# 16. Implementation Notes

- Prefer modular plain PHP over introducing Laravel mid-project unless already skilled with it.

- Keep Flask on localhost:5000; store base URL in web/config/app.php.

- Never shuffle time-series before train/test split.

- Default forecast horizon: 7 days; window lookback: 30 days (tunable constants).

- Thesis language: describe Flask service as the Prediction Engine component of the OOADM high-level model (Fig 3.5).

- When write-up mentions CRM/ERP integration, clarify in documentation that the prototype uses a unified internal sales database as the integrated data source.

# 17. What Changed from Version 1.0

- Explicit mapping of the three research objectives to concrete features.

- In-scope / out-of-scope boundaries to prevent overbuilding.

- External factors design: calendar features + promotions (not live APIs).

- Inventory optimization: reorder suggestions from forecast vs stock.

- Database: promotions, reorder_level, model_runs.

- Mandatory seed/demo dataset strategy for ML.

- Security baseline, folder structure, API contracts, phase exit criteria.

- Risks, role matrix, and a clear whole-project Definition of Done.

Next step after approval: implement Phase 1 scaffolding (database schema + PHP auth + products CRUD) in the project folder.